Update of thesis planning
Created 10 February 2019

Steps 1 to 3 have been completed already.
4.	Migrate marschner/dual scattering shader code to PBRT / Migrate Pixar Renderman plugin to a PBRT material. / Both are written in C++. It should be relatively painless. / Expected to be finished: 3 March	32 hours
5.	Adjust code to create Marschner/Dual Scattering lookup table / Adjust marschner code to make use of more efficient dual scattering method / Link OpenVDB library in PBRT compile process. / Create lookup tables that contains precomputed values for Marschner and Dual-Scattering algorithms. / Fix all bugs that are still present. / Expected to be finished: 21 March	36 hours
6.	Render scattering responses to file / use visualization tool to plot results, / investigate visualization tools (maybe Matlab or something open source) / Expected to be finished: 4 April	32 hours
7.	Analyze response data / find a mathematical formula that fits the scattering distribution / invert scattering distribution formula or use rejection sampling / Find out how to use discrete approach to finding the inverted function (if needed) / Expected to be finished: 5 May	60 hours
8.	Code sampling strategy in PBRT / Implement importance sampling with the inverted formula find in (7). / Expected to be finished: 2 June.	60 hours
9.	Render samples using my optimized implementation (with importance sampling) / Render same scenes as in step 2. / Create nice movies / Expected to be finished 16 June.	16 hours
10.	Evaluate performance of algorithm / measure rendering time and quality (noise) / compare versus dual scattering papers / compare versus path tracing result / → compare to path noise example using 1024 samples and 32 integration steps. / Expected to be finished: 4 July.	40 hours
11.	Add everything in thesis / Expected to be finished 28 July.	40 hours
	Total: / 316 hours (~8 weeks full time)